## Slide 1: Project Presentation
CAVE, Luca (s3787946)
GAO, Richard (s3784324)
HODGEN, Chris (s3031209)
MCKEOWN, Ryan (s3718888)
majorproject-3-thurs-10-30-2

## Slide 2: Project Highlight - Worker

## Slide 3: Project Highlight - Admin

## Slide 4: Project Highlight - Customer

## Slide 5: Project Retrospective: What went well?
Team worked well together
Scrum processes were effective
Task distribution was equitable
Meetings were friendly, productive, and frequent
Pair programming was an effective tool
Pre development planning highly useful
Task estimation accuracy improved drastically

## Slide 6: Project Retrospective: What could be improved?
Usage of Notion
More proactive communication of blockers
AWS deployment
Issues with CircleCI

## Slide 7: Project Retrospective: What Surprised us?
Aspects of the Spring framework
Complexity of Terraform and AWS instances
Benefits of Docker images
AWS interface highly unintuitive
Strange way of handling multi class JSON POSTs in Spring

## Slide 8: Project Retrospective: What did we learn?
Pair programming is an effective method
Modern AWS deployments are incredibly complex
Javascript has many unique quirks to be mindful of
Gitflow helped manage conflicts in a project of this size

## Slide 9: Conclusion