Task Estimation meeting 15/09/20

**Present:**

* Luca Cave
* Ricahrd Gao
* Chris Hodgen
* Ryan McKeown

**Matters to be discussed:**

* Task estimation for Sprint 3
* Any other concerns

**Task estimation:**

**Dockerisation - 8**

* Spring Boot image is provided
* React will need to be setup from scratch
* Docker compose will be needed to setup both

**CircleCI integration - 8**

* Currently there are build errors
* No experience with the tech
* Both research and implementation required

**AWS integration - 8**

* No experience with AWS
* A large number of factors need to be coordinated

**Other matters:**

It was noted that a number of tasks were left unfinished from Sprint 2.

**Resolved:**

Those tasks be moved to the backlog and re-started in Sprint 4 after deployment is complete.

Discussion on best location for action items.

**Resolved:**

Added action items to Sprint 3 planning doc.