Task Estimation meeting 28/09/20

**Present:**

* Luca Cave
* Ricahrd Gao
* Chris Hodgen
* Ryan McKeown

**Matters to be discussed:**

* Task estimation for Sprint 4
* Any other concerns

**Task estimation:**

* **Implement user login/sign up with JWT authorisation - 12**
* Significant number of classes need to be added
* Significant front end functionality necessary
* No prior experience with JWT & Spring Security
* **Complete booking functionality - 12**
* Significant additional front end functionality
* Complex relationships between models in database
* **Complete business class with one-to-many relationship with workers - 5**
* Complex relationship
* Have prior experience
* **Admin dashboard (edit business, add/edit worker, edit working times/dates, view past and future bookings - 11**
* Significant additional front end functionality
* Potentially some back end methods too
* **Customers can cancel bookings within 48 hours - 5**
* Simple functionality in frontend and backend
* Some verification required (e.g. 48 hrs)
* **Worker dashboard showing hours/days/services assigned and bookings - 10**
* Large amount of functionality
* Limited experience with React.js
* Implementation of database design might be complicated

**Other matters:**

No other matters