Sprint 1 Planning

**Date:** 06/08/2020

**Scrum Master:** Luca Cave

**Product Owner:** Chris Hodgen

**Development Team:** Richard Gao, Ryan McKeown

## Sprint Goal

**Sprint Goal:** *Implement basic backend framework with relevant unit tests.*

**Sprint Duration:** *1 Week*

**Sprint Capacity:** *20 Work hours.*

**Special Circumstances:** *COVID-19 work from home restrictions.*

## Sprint Goal & User Stories

* *Initialise Springboot project*
* *Unit tests for creating user*
* *Implement create user API*
* *Implement user class*

## Summary

**Tools:**

* Notion for task management
* Github for source control
* Intellij IDE
* Microsoft Teams for communication
* LucidChart for systems planning
* Google Drive/Docs for planning and time tracking

**Tasks:**

**Luca Cave:**

* 1 unit test
* Sprint docs
* Initialise React project (if time allows)

**Chris Hodgen:**

* 1 unit test
* Communicate with client

**Richard Gao:**

* 1 unit test
* Create user API
* Implement user class

**Ryan McKeown:**

* Initialise Springboot
* 1 unit test
* Implement user class