Task Estimation meeting 19/08/20

**Present:**

* Luca Cave
* Ricahrd Gao
* Chris Hodgen
* Ryan McKeown

**Matters to be discussed:**

* Task estimation for sprint 2 user stories
* Any other concerns

**Task estimation:**

**Signup/Login backend - 5**

* Discussion on backend complexity
* Session for holding current user info
* Hasn’t been covered in lectures/tutes yet
* Requires personal research and learning to implement the feature

**Business class - 3**

* Not too much complexity
* Not too much functionality

**User account type - 1**

* No extra functionality
* Just adding an attribute to the existing user class and defining an enum

**Booking class and functionality - 5**

* Focusing on only functionality in the booking class
* No worker hours
* No error checking
* Just CRUD methods for bookings

**Backend unit testing - 5**

* Tests not difficult to write but could be numerous
* Lots of new functionality added/to be added which needs to be tested before development

**Front end homepage - 2**

* Simple basically static page
* Just login and signup buttons

**Front end dashboards - 5**

* Learning experience with react
* 3 dashboards to create (admin, user, worker)

**Other matters:**

Clarifications

Can a worker work for multiple businesses? - yes

One portal for all customers and businesses? Or one portal per business eg. one frontend per business, using our backend. - one portal

One or multiple admins per business - can add multiple

Opening hours the same each day? No, accommodate different per day