Sprint 2 Planning

**Date:** 19/08/2020

**Scrum Master:** Luca Cave

**Product Owner:** Chris Hodgen

**Development Team:** Richard Gao, Ryan McKeown

## Sprint Goal

**Sprint Goal:**

**Sprint Duration:** *2 Week*

**Sprint Capacity:** *40 Work hours.*

**Special Circumstances:** *COVID-19 work from home restrictions.*

## Sprint Goal & User Stories

* Implement business class
* Implement user account type enum
* Implement booking class
* Login functionality
* Write unit tests for above functionality
* Homepage with login and signup
* User dashboard

## Summary

**Tools:**

* Notion for task management
* Github for source control
* Intellij IDE
* VS Code for React programming
* Microsoft Teams for communication
* LucidChart for systems planning
* Google Drive/Docs for planning and time tracking

**Tasks:**

**Luca Cave:**

* Homepage
* Dashboard
* Unit testing

**Chris Hodgen:**

* Login/signup
* Unit testing

**Richard Gao:**

* Booking class
* Unit testing

**Ryan McKeown:**

* Business class
* User account type
* Unit testing